Table of Contents

# Detention Letter Automation Service

## Migration to Dynamics 365 Online Azure Plugin

Document Version: 1.0 Date: December 29, 2024 Project: EIC Detention Letter Automation Migration Type: Windows Service to Dynamics 365 Online Plugin

## Table of Contents

- Executive Summary

- Project Overview

- Architecture Changes

- Technical Implementation

- Deployment Guide

- Configuration

- Scheduling Options

- Testing

- Monitoring and Maintenance

- Troubleshooting

- Appendices

## Executive Summary

### Purpose

This document describes the migration of the Detention Letter Automation Service from a Windows Service-based architecture to a cloud-native Dynamics 365 Online Azure Plugin.

### Business Benefits

- Cloud-Native: Eliminates on-premise server dependencies

- Scalability: Automatically scales with Dynamics 365 workload

- Reliability: Built-in Azure infrastructure with 99.9% SLA

- Cost Efficiency: Reduces infrastructure and maintenance costs

- Integration: Native integration with Dynamics 365 CRM data

### Key Changes

- Timer-based execution → Event-based or scheduled execution

- Windows Service → Azure-hosted plugin

- Local server → Microsoft Azure Cloud

- Manual scaling → Automatic scaling

## Project Overview

### Background

The Detention Letter Automation Service was originally developed as a Windows Service that runs on-premise servers. It processes detention letters for sales orders on a scheduled basis (every 30 minutes) and sends automated emails to customers.

### Migration Objectives

- Move from on-premise to cloud infrastructure

- Leverage Dynamics 365 native capabilities

- Improve reliability and scalability

- Reduce operational overhead

- Enable real-time processing capabilities

### Scope

This migration includes: - Conversion of core business logic to Dynamics 365 plugin - Implementation of scheduling mechanism using Power Automate - Configuration management using Dynamics 365 environment variables - Deployment procedures and documentation - Testing and validation procedures

## Architecture Changes

### Previous Architecture (Windows Service)

┌─────────────────────────────────────────┐
│      On-Premise Windows Server          │
│                                         │
│  ┌───────────────────────────────┐    │
│  │  Detention Letter Service      │    │
│  │                                │    │
│  │  • Timer (30 min interval)     │    │
│  │  • Business Logic              │    │
│  │  • Email Sending               │    │
│  │  • Report Generation           │    │
│  └───────────────────────────────┘    │
│              │                          │
└──────────────┼──────────────────────────┘
               │
               ▼
    ┌──────────────────────┐
    │  SQL Server Database │
    │  (On-Premise)        │
    └──────────────────────┘

### New Architecture (Dynamics 365 Plugin)

┌─────────────────────────────────────────────────────┐
│              Microsoft Azure Cloud                   │
│                                                       │
│  ┌────────────────┐      ┌──────────────────────┐  │
│  │ Power Automate │─────>│  Dynamics 365 Online │  │
│  │ (Scheduler)    │      │                       │  │
│  └────────────────┘      │  ┌────────────────┐  │  │
│                          │  │ Plugin Sandbox │  │  │
│                          │  │                │  │  │
│                          │  │ • PluginBase   │  │  │
│                          │  │ • Business     │  │  │
│                          │  │   Logic        │  │  │
│                          │  │ • Email        │  │  │
│                          │  │   Sending      │  │  │
│                          │  └────────────────┘  │  │
│                          └──────────────────────┘  │
│                                     │               │
└─────────────────────────────────────┼───────────────┘
                                      │
                                      ▼
                          ┌────────────────────┐
                          │   SQL Azure        │
                          │   (Dynamics 365)   │
                          └────────────────────┘

### Component Mapping

| Windows Service Component | Dynamics 365 Equivalent | Location |
| --- | --- | --- |
| Service Main() | Plugin Execute() | DetentionLetterPlugin.cs |
| Timer (_aTimer) | Power Automate Flow | Cloud Flow |
| OnStart() | Plugin Registration | Plugin Registration Tool |
| OnStop() | Plugin Unregistration | Plugin Registration Tool |
| _aTimer_Elapsed() | ExecutePlugin() | DetentionLetterPlugin.cs:56-195 |
| App.config | Environment Variables | D365 Settings |
| Logger | Tracing Service | PluginBase.cs:47-49 |

## Technical Implementation

### Plugin Architecture

#### 1. PluginBase.cs

Purpose: Base class providing common functionality for all plugins

Key Features: - Service provider management - Tracing and logging - Error handling and exception management - Context validation

Code Structure:

public abstract class PluginBase : IPlugin
{
    protected string PluginClassName { get; }

    public void Execute(IServiceProvider serviceProvider)
    {
        // Initialize services
        // Execute derived plugin logic
        // Handle errors
    }

    protected abstract void ExecutePlugin(
        ITracingService tracingService,
        IPluginExecutionContext context,
        IOrganizationService service,
        IOrganizationServiceFactory serviceFactory);
}

#### 2. DetentionLetterPlugin.cs

Purpose: Main plugin containing business logic for detention letter processing

Key Features: - Processes pending detention letters - Generates reports - Sends emails to customers - Updates order status - Validates email addresses

Entry Point:

protected override void ExecutePlugin(
    ITracingService tracingService,
    IPluginExecutionContext context,
    IOrganizationService service,
    IOrganizationServiceFactory serviceFactory)
{
    ProcessDetentionLetters(tracingService, service);
}

Business Logic Flow: 1. Retrieve pending detention letters from database 2. For each order: - Get user details (modified by, sales rep) - Retrieve detention letter reports - Insert order history records - Generate detention letter reports - Validate customer email address - Send email with attachments - Update order status 3. Log all activities 4. Handle exceptions gracefully

### Code Migration Details

#### Timer Event to Plugin Execution

Before (Windows Service):

void _aTimer_Elapsed(object sender, ElapsedEventArgs e)
{
    _aTimer.Enabled = false;
    try
    {
        // Business logic here
    }
    finally
    {
        _aTimer.Enabled = true;
    }
}

After (Dynamics 365 Plugin):

protected override void ExecutePlugin(
    ITracingService tracingService,
    IPluginExecutionContext context,
    IOrganizationService service,
    IOrganizationServiceFactory serviceFactory)
{
    try
    {
        ProcessDetentionLetters(tracingService, service);
    }
    catch (Exception ex)
    {
        tracingService.Trace($"Error: {ex.Message}");
        throw;
    }
}

#### Configuration Management

Before (App.config):

<appSettings>
    <add key="TimerValue" value="1800000" />
    <add key="SmtpServer" value="smtp.server.com" />
</appSettings>

After (Environment Variables or Plugin Config): - Use Dynamics 365 Environment Variables - Or use Plugin Registration secure/unsecure configuration - Access via constructor or configuration entities

## Deployment Guide

### Prerequisites

- Software Requirements:

  - Visual Studio 2019 or later

  - .NET Framework 4.5.2 or later

  - Plugin Registration Tool

  - Dynamics 365 Online instance

  - Power Automate license

- Access Requirements:

  - Dynamics 365 System Administrator role

  - Plugin Registration Tool access

  - Azure Active Directory permissions (for Power Automate)

- Knowledge Requirements:

  - Dynamics 365 plugin development

  - Power Automate flow creation

  - C# programming

### Step-by-Step Deployment

#### Phase 1: Build and Sign Assembly

Step 1.1: Build the Plugin 1. Open the solution in Visual Studio 2. Set build configuration to Release 3. Build menu → Build Solution 4. Verify no build errors

Step 1.2: Sign the Assembly 1. Right-click project → Properties 2. Go to Signing tab 3. Check “Sign the assembly” 4. Create new strong name key: - Click “New…” - Enter key file name: DetentionLetterPlugin.snk - (Optional) Enter password - Click OK 5. Save and rebuild

Step 1.3: Locate the DLL - Path: bin/Release/DetentionLetterAutomationService.dll - Keep this location for next phase

#### Phase 2: Register Plugin Assembly

Step 2.1: Launch Plugin Registration Tool 1. Download from Microsoft: Plugin Registration Tool 2. Extract and run PluginRegistration.exe

Step 2.2: Connect to Dynamics 365 1. Click Create New Connection 2. Select Office 365 3. Check “Display list of available organizations” 4. Enter credentials 5. Select your organization 6. Click Login

Step 2.3: Register Assembly 1. Click Register → Register New Assembly 2. Click Browse and select the DLL from Phase 1 3. Set isolation mode: Sandbox 4. Set location: Database 5. Click Register Selected Plugins 6. Verify success message

#### Phase 3: Create Custom Action (for Scheduled Execution)

Step 3.1: Navigate to Solutions 1. Open Dynamics 365 2. Settings → Customizations → Customize the System 3. Or navigate to Power Apps (make.powerapps.com) → Solutions

Step 3.2: Create Custom Action 1. Click Processes → New 2. Enter details: - Process name: Process Detention Letters - Category: Action - Entity: None (global action) - Type: New blank process 3. Click OK

Step 3.3: Configure Action 1. Set Unique Name: new_ProcessDetentionLetters 2. No input parameters needed 3. No output parameters needed 4. Click Activate 5. Confirm activation

#### Phase 4: Register Plugin Step

Step 4.1: Register on Custom Action 1. In Plugin Registration Tool 2. Expand your assembly 3. Right-click DetentionLetterPlugin 4. Click Register New Step

Step 4.2: Configure Step - Message: new_ProcessDetentionLetters - Primary Entity: (leave blank - it’s a global action) - Event Pipeline Stage: Post-operation - Execution Mode: Asynchronous (recommended) - Execution Order: 1 - Description: Processes pending detention letters and sends emails

Step 4.3: Complete Registration 1. Click Register New Step 2. Verify success message 3. Note the step ID for monitoring

#### Phase 5: Create Power Automate Flow

Step 5.1: Create New Flow 1. Navigate to Power Automate 2. Click Create → Scheduled cloud flow 3. Enter flow name: “Detention Letter Processor” 4. Set recurrence: - Repeat every: 30 minutes - Time zone: Your timezone 5. Click Create

Step 5.2: Add Action 1. Click New step 2. Search for “Perform an unbound action” 3. Select Microsoft Dataverse connector 4. Choose your environment 5. Action Name: new_ProcessDetentionLetters 6. No parameters needed

Step 5.3: Add Error Handling 1. Click New step 2. Add Condition action 3. Configure: - Condition: outputs('Perform_an_unbound_action')['statusCode'] is equal to 200 - If yes: Add Compose action for logging - If no: Add Send an email (V2) for alerts

Step 5.4: Save and Test 1. Click Save 2. Click Test → Manually 3. Click Run flow 4. Monitor execution 5. Verify success

#### Phase 6: Configuration

Step 6.1: Environment Variables 1. Navigate to Power Apps → Solutions 2. Click New → More → Environment variable 3. Create variables as needed: - Email settings - Report paths - Timeout values

Step 6.2: Secure Configuration (if needed) 1. In Plugin Registration Tool 2. Right-click plugin step 3. Select Update 4. Enter secure configuration (encrypted) 5. Enter unsecure configuration (plain text) 6. Click Update

#### Phase 7: Testing

Step 7.1: Unit Testing 1. Create test orders in Dynamics 365 2. Set orders to trigger detention letter conditions 3. Manually trigger Power Automate flow 4. Verify plugin execution in trace logs 5. Check email delivery 6. Verify order status updates

Step 7.2: Integration Testing 1. Test full end-to-end process 2. Verify scheduled execution 3. Test error scenarios 4. Validate email content 5. Check report generation

Step 7.3: Performance Testing 1. Test with multiple orders 2. Monitor execution time 3. Check for timeout issues 4. Verify memory usage

#### Phase 8: Production Deployment

Step 8.1: Export Solution 1. In Dynamics 365 (Sandbox) 2. Create solution containing: - Custom action - Environment variables 3. Export as managed solution

Step 8.2: Import to Production 1. Navigate to Production environment 2. Import solution 3. Resolve dependencies 4. Publish customizations

Step 8.3: Register Plugin in Production 1. Follow Phase 2 steps for Production 2. Follow Phase 4 steps for Production 3. Verify registration

Step 8.4: Create Production Flow 1. Follow Phase 5 steps for Production 2. Set appropriate schedule 3. Configure production email addresses 4. Enable flow

Step 8.5: Post-Deployment Validation 1. Monitor first few executions 2. Check trace logs 3. Verify email delivery 4. Validate data accuracy 5. Monitor performance

## Configuration

### Environment Variables

Create the following environment variables in Dynamics 365:

| Variable Name | Display Name | Type | Description | Example Value |
| --- | --- | --- | --- | --- |
| dl_TimerInterval | Detention Letter Timer Interval | Number | Interval in minutes for processing | 30 |
| dl_SmtpServer | SMTP Server | Text | Email server address | smtp.office365.com |
| dl_SmtpPort | SMTP Port | Number | Email server port | 587 |
| dl_EmailFrom | From Email Address | Text | Sender email address | noreply@company.com |
| dl_ReportPath | Report Path | Text | Azure blob storage path | https://storage/reports |
| dl_EnableLogging | Enable Detailed Logging | Yes/No | Enable verbose logging | Yes |

### Secure Configuration

For sensitive data (passwords, API keys):

{
  "SmtpUsername": "email@company.com",
  "SmtpPassword": "encrypted_password",
  "StorageAccountKey": "storage_key"
}

### Unsecure Configuration

For non-sensitive settings:

{
  "MaxBatchSize": 50,
  "TimeoutMinutes": 10,
  "RetryAttempts": 3
}

## Scheduling Options

### Option 1: Power Automate Cloud Flow (Recommended)

Advantages: - Easy to configure and manage - Visual designer - Built-in error handling - Email notifications - Run history and monitoring

Configuration: - Trigger: Recurrence (every 30 minutes) - Action: Perform unbound action - Error handling: Condition + email notification

Cost: Included with Dynamics 365 licenses (with limits)

### Option 2: Recurring Workflow

Advantages: - Native to Dynamics 365 - No separate licensing - Simple configuration

Limitations: - Less flexible scheduling - Limited error handling

Setup: 1. Create workflow 2. Set to run on demand 3. Configure recurrence 4. Add workflow step to call action

### Option 3: Azure Function with Timer Trigger

Advantages: - Full code control - Advanced scheduling (cron expressions) - Custom retry logic - Can handle long-running processes

Disadvantages: - Requires Azure subscription - Additional development effort - More complex to maintain

Sample code: See Plugins/AzureFunctionSample.cs

### Option 4: Azure Logic Apps

Advantages: - Enterprise-grade workflow - Advanced integration capabilities - Robust error handling - Detailed monitoring

Configuration: 1. Create Logic App 2. Add Recurrence trigger 3. Add Dynamics 365 connector 4. Call custom action 5. Add error handling

## Monitoring and Maintenance

### Plugin Trace Logs

Location: Settings → Customizations → Plug-in Trace Log

What to Monitor: - Execution count - Average execution time - Error rate - Exception messages

Best Practices: - Review logs daily - Set up alerts for errors - Archive old logs regularly - Monitor for performance degradation

### Power Automate Run History

Location: make.powerautomate.com → My flows → [Flow Name] → Run history

What to Monitor: - Success/failure rate - Run duration - API call consumption - Trigger reliability

Alerts: - Set up email alerts for failures - Monitor quota usage - Track execution frequency

### Performance Metrics

Key Metrics: | Metric | Target | Warning | Critical | |——–|——–|———|———-| | Execution time | < 60 sec | > 90 sec | > 120 sec | | Success rate | > 95% | < 95% | < 90% | | Email delivery | > 98% | < 98% | < 95% | | Orders processed | 100% | < 100% | Errors |

### Maintenance Tasks

Daily: - Review error logs - Check email delivery reports - Verify scheduled runs

Weekly: - Analyze performance trends - Review processed orders - Check system quotas

Monthly: - Archive old logs - Review and optimize code - Update documentation - Performance tuning

Quarterly: - Review architecture - Plan optimizations - Update disaster recovery plan - Capacity planning

## Troubleshooting

### Common Issues and Solutions

#### Issue 1: Plugin Not Executing

Symptoms: - Power Automate shows success but no processing occurs - No trace logs generated

Possible Causes: 1. Plugin step not registered correctly 2. Plugin assembly not deployed 3. Permissions issue

Solutions: 1. Verify plugin registration in Plugin Registration Tool 2. Check plugin step is active 3. Verify user permissions 4. Check trace logs for detailed error

Diagnostic Steps:

1. Plugin Registration Tool → Verify assembly exists
2. Verify step is registered on correct message
3. Check execution mode (async/sync)
4. Test with manual action trigger
5. Review trace logs

#### Issue 2: Email Not Sending

Symptoms: - Plugin executes successfully - No emails received by customers

Possible Causes: 1. SMTP configuration incorrect 2. Email address validation failing 3. Network connectivity issues 4. Email service limits exceeded

Solutions: 1. Verify SMTP settings in configuration 2. Check email address format 3. Test SMTP connection 4. Review email service quotas 5. Check spam filters

Diagnostic Code:

// Add to plugin for testing
tracingService.Trace($"Email: {dlOrderSummary.SoldToEmail}");
tracingService.Trace($"Is Valid: {IsValidEmailAddress(dlOrderSummary.SoldToEmail)}");

#### Issue 3: Plugin Timeout

Symptoms: - Generic SQL timeout error - Plugin execution exceeds 2 minutes (async limit)

Possible Causes: 1. Processing too many orders 2. Database query performance 3. External service delays

Solutions: 1. Implement batch size limits 2. Optimize database queries 3. Use async execution mode 4. Consider Azure Function for long processes

Code Fix:

// Add batch size limit
const int MAX_BATCH_SIZE = 50;
var lstHistoryIds = dLtrrAct.GetPendingDetentionLetter()
    .Take(MAX_BATCH_SIZE).ToList();

#### Issue 4: Power Automate Flow Failing

Symptoms: - Flow shows failed status - Error in action execution

Possible Causes: 1. Connection expired 2. Action name incorrect 3. Permissions issue 4. API limits exceeded

Solutions: 1. Re-authenticate Dataverse connection 2. Verify custom action name 3. Check user permissions 4. Review API quota

Steps:

1. Edit flow
2. Test connection
3. Re-enter credentials if needed
4. Verify action name matches exactly
5. Test flow manually

#### Issue 5: Reports Not Generating

Symptoms: - Plugin executes but reports missing - File path errors in logs

Possible Causes: 1. File path configuration incorrect 2. Permissions on storage 3. Report template missing

Solutions: 1. Verify Azure Blob Storage configuration 2. Check storage account permissions 3. Validate report template exists 4. Review file path format

#### Issue 6: Duplicate Processing

Symptoms: - Same order processed multiple times - Duplicate emails sent

Possible Causes: 1. Multiple flows running 2. Plugin registered on multiple steps 3. Depth check not working

Solutions: 1. Verify only one active flow 2. Check plugin registration (only one step) 3. Implement idempotency check 4. Add processed flag on orders

Code Fix:

// Add at start of ExecutePlugin
if (context.Depth > 1)
{
    tracingService.Trace("Depth > 1, exiting");
    return;
}

### Error Messages Reference

| Error Message | Cause | Solution |
| --- | --- | --- |
| “Invalid plugin assembly” | Assembly not signed | Sign assembly with strong name key |
| “Timeout expired” | Query taking too long | Optimize queries or reduce batch size |
| “Invalid email address” | Email validation failed | Check email format in CRM |
| “Insufficient permissions” | User lacks privileges | Grant required security roles |
| “Action not found” | Custom action not exists | Create custom action in D365 |

### Diagnostic Tools

1. Plugin Profiler - Capture plugin execution locally - Debug with Visual Studio - Analyze step-by-step execution

2. Trace Logs - Enable detailed logging - Review execution flow - Identify bottlenecks

3. Fiddler - Capture HTTP traffic - Debug API calls - Analyze requests/responses

4. Application Insights (if using Azure Functions) - Real-time monitoring - Exception tracking - Performance analysis

## Appendices

### Appendix A: File Structure

DetentionLetterAutomationService/
├── Program.cs (Updated with migration documentation)
├── DetentionLetterAutomationService.cs (Windows Service - Legacy)
├── DetentionLetterReport.cs
├── Logger.cs
└── Plugins/
    ├── PluginBase.cs (Base class for all plugins)
    ├── DetentionLetterPlugin.cs (Main plugin implementation)
    ├── README.md (Deployment instructions)
    ├── PowerAutomateFlowSample.json (Scheduling sample)
    └── AzureFunctionSample.cs (Alternative scheduling)

### Appendix B: Security Considerations

1. Plugin Sandbox - Plugins run in isolated sandbox - Limited access to system resources - Cannot access file system directly - Network calls must be to allowed domains

2. Authentication - Uses service account for execution - Application user in Dynamics 365 - Azure AD authentication for Power Automate

3. Data Protection - Secure configuration encrypted at rest - Use environment variables for settings - Avoid hardcoding credentials

4. Email Security - Validate email addresses - Use TLS for SMTP - Implement rate limiting - Sanitize email content

### Appendix C: Performance Optimization

1. Database Optimization - Index frequently queried fields - Optimize SQL queries - Use early-bound types - Implement caching where appropriate

2. Plugin Optimization - Minimize external calls - Use async execution for long operations - Implement batch processing - Avoid nested loops

3. Email Optimization - Send emails in batches - Use email templates - Implement queuing mechanism - Monitor send limits

### Appendix D: Disaster Recovery

Backup Strategy: 1. Export solution regularly 2. Backup plugin source code 3. Document configuration 4. Keep deployment scripts

Recovery Procedures: 1. Import solution backup 2. Re-register plugin if needed 3. Recreate Power Automate flow 4. Restore configuration 5. Validate functionality

Recovery Time Objective (RTO): 4 hours Recovery Point Objective (RPO): 24 hours

### Appendix E: Migration Checklist

Pre-Migration: - [ ] Document current Windows Service configuration - [ ] Export current service code - [ ] Backup current database - [ ] Review current processing schedules - [ ] Identify dependencies - [ ] Plan rollback strategy

Migration: - [ ] Build plugin solution - [ ] Sign assembly - [ ] Test in development environment - [ ] Register plugin in sandbox - [ ] Create custom action - [ ] Create Power Automate flow - [ ] Configure environment variables - [ ] Test end-to-end process - [ ] Performance testing - [ ] Security testing

Post-Migration: - [ ] Deploy to production - [ ] Monitor first executions - [ ] Validate data accuracy - [ ] Update documentation - [ ] Train support team - [ ] Decommission Windows Service - [ ] Archive old code

### Appendix F: Support Contacts

Technical Support: - Plugin Development: [Development Team Email] - Dynamics 365 Admin: [Admin Team Email] - Azure Support: [Azure Support Link]

Escalation: - Level 1: Help Desk - Level 2: Development Team - Level 3: Microsoft Support

### Appendix G: Glossary

| Term | Definition |
| --- | --- |
| Plugin | Server-side code that extends Dynamics 365 functionality |
| Power Automate | Microsoft cloud-based workflow automation platform |
| Custom Action | User-defined process in Dynamics 365 |
| Trace Log | Diagnostic log for plugin execution |
| Sandbox | Isolated execution environment for plugins |
| IPlugin | Interface that all plugins must implement |
| IOrganizationService | Service for interacting with Dynamics 365 data |
| Early-Bound | Strongly-typed classes generated from metadata |
| Late-Bound | Generic Entity class for data operations |

### Appendix H: Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Dec 29, 2024 | Migration Team | Initial migration documentation |

### Appendix I: References

- Microsoft Documentation:

  - Plugin Development

  - Power Automate

  - Custom Actions

- Tools:

  - Plugin Registration Tool

  - Dynamics 365 SDK

- Training:

  - Microsoft Learn: Dynamics 365 Development

  - Pluralsight: Dynamics 365 Plugin Development

## Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Technical Lead |  |  |  |
| QA Lead |  |  |  |
| Business Owner |  |  |  |

End of Document

For questions or support, please contact the development team.